GOVERNMENTOFKHYBERPAKHTUNKHWAIRRIGATION DEPARTMENT

BID SOLICITATION DOCUMENTS

FOR

| S. No. | Name of Work | Estimated Cost in (M) | 2% Earnest Money inthe name of ExecutiveEngineer Charsadda Irrigation Division Charsadda (Rs.) | Category/ PECRelevant Code |
| --- | --- | --- | --- | --- |
| 1 | RestorationofEmbankmentalongJindiRiveraftercrossingSNGPL8” dia Pipe at RD: 119+600 SheikhMunabKilliTehsilTangiDistrictCharsadda. | 4.00 | 80000/- | Category C-6 & above Spec: Code CE-04,CE-02, CE-09 & CE-10 |

CHARSADDA IRRIGATION DIVISION, CHARSADDA

April 2026

STANDARD FORM OF BIDDING

DOCUMENTS FOR PROCUREMENT

OF

WORKS (CIVIL WORKS)

(For Smaller Contracts)Under Rs.100 Million

Notified vide Notification No. S.R.O (29)/Vol:1-40/2025-26

Dated Peshawar the August 21, 2025

KHYBER PAKHTUNKHWA PUBLIC   PROCUREMENT REGULATORY AUTHORITY

(KP-PPRA)

P R E F AC E

TheKhyber PakhtunkhwaStandard  BiddingDocuments(KP-SBDs)have	been

prepared, intended to beused by ProcuringEntities as defined in the  KP Public

Procurement Rules, 2014, and otherusers accordingto their requirements. This

document is envisaged for National Competitive Bidding (NCB),	andInternational

Competitive Bidding(ICB), meant for SmallWorks up to Rs. 100	Million

(constructors registered with PEC and the Procuring Entity having work capacity / limit

of construction cost up to Rs. 100 Million), and may be tailored according tothe scop

of work as well as procurement on International Competitive Bidding 	(ICB) basis

funded byinternational  financial institutions  /donors, with payments in foreign

currencies. The users are then to tailor the relevant clauses to suit theirrequirements

including appropriate modification in the relevant sections of the documents.

e

| TheProcuringEntityisexpectedtomanagethecontractitself,andtheroleofan |  |  |  |  |
| --- | --- | --- | --- | --- |
| Engineermaybeaddedbytheusers,iftheProcuringEntitywishestoengagea |  |  |  |  |
| Consultant. The role of an Engineer with specific delegated powers under various |  |  |  |  |
| clausesofInstructionstoBidders(IB),suchasclarificationsofbidsolicitation |  |  |  |  |
| documents, amendmentof bid solicitation documents, evaluation of bids etc., and |  |  |  |  |
| to administer the contract under various clauses of Conditions of Contract (CoC) |  |  |  |  |
| should | be specified. |  |  |  |
| This document is harmonized with the KP Public Procurement Rules, 2014, and |  |  |  |  |
| Pakistan Engineering Council (PEC) Guidelines |  |  | . |  |

This document is prepared under Section 5(b) of the KPPRA Act, 2012, approved by

theBoard ofDirectors  of theKP-PPRA, and notified by the KP-PPRA vide its

Notification No. KPPRA/M&E/SBDs/1-1/2015, Dated Peshawar the May 03, 2016.

It is, therefore, mandatory for all procuring entities in the Khyber Pakhtunkhwa to use this

document for procurement of works for smaller contracts/projects up to Rs. 100 Million.

Anysuggestionsforimprovementshallbeappreciated.Thesemaybeaddressedto theManagingDirectorKPPRAGovernmentofKhyberPakhtunkhwa Peshawar(e-mail).

Subject

SUMMARY OF CONTENTS

Page No

(I)

(II)

(III)

(IV)

(V)

(VI)

(VII)

INVITATION FOR BIDS

INSTRUCTIONS TO BIDDERS & BIDDING DATA

FORM OF BID & SCHEDULES TO BID

CONDITIONS OF CONTRACT & CONTRACT DATA

STANDARD FORMS

SPECIFICATIONS

DRAWINGS

07

09

24

38

57

66

67

INVITATION

FOR   BIDS

NVITATION FOR BIDS

Date:Bid Reference No.:

| 1. The Executive Engineer Charsadda Irrigation Division Charsadda procuring officer on behalf of |  |
| --- | --- |
| Chief Engineer (Sout) Irrigation Department Peshawarinvites sealed bids from eligible bidders |  |
|  | for the Works |

| [enter title, type and financial volume of work], which will becompleted in [enter |  |
| --- | --- |
| time period] days. |  |

2.

A complete set of Bid Solicitation documents may be obtained by interested bidders on

submission of a written application to the office address given below, and upon payment

of a non-refundablefee ofRs. in shapeofCall Deposit Receipt, Demand Draft

Pay Order, favouring to be issued by a scheduled bank. Biddersmaycollect

Bid  Solicitation (Mailing Address).

Documents  from  the  Office  of  the  Procuring  Entity,

at

|  | all Deposit Receipt/Bank Guarantee, issued from the bank account of the bidder, an |  |  | d |
| --- | --- | --- | --- | --- |
|  | ust be delivered to _ (Indicate Address and Exact Location) on or before _ |  |  |  |
|  | f | bidders or their representatives, who choose to attend, at the same address [indicate |  |  |

| 4. | The (name of procuring entity) reserves the right to reject all bidsor proposals |  |
| --- | --- | --- |
|  | at any time prior to the ac | ceptance of a bid or proposal under Rule 47 of the KP Public |
|  | Procurement Rules, 2014. |  |

[Note: 1.

2.

The Procuring Entity to enter the requisite information in blank spaces. The bid shall be opened at least thirtyminutes after the deadline for submission of bids.]

INSTRUCTIONSTO BIDDERS

&   BIDDING DATA

Clause No.

A. GENERAL

TABLE OF CONTENTS   INSTRUCTIONS TO BIDDERS

Description

Page No.

IB.1IB.2IB.3

Scope of Bid & Source of FundsEligible Bidders

Cost of Bidding

11

11

11

B. BIDDING DOCUMENTS

IB.4IB.5IB.6

Contents of Bidding Documents   Clarification of Bidding DocumentsAmendment of Bidding Documents

12

12

13

C- PREPARATION OF BID

IB.7   IB.8   IB.9   IB.10

IB.11IB.12IB.13IB.14

Language of Bid

Documents Comprising the Bid  
Sufficiency of Bid

Bid Prices, Currency of Bid & Payment

Documents Establishing Bidder’s Eligibility and Qualifications   Documents Establishing Works Conformity to Bidding DocumentsBidding Security

Validity of Bids, Format, Signing and Submission of Bids.

13

13

14

14

14

14

15

15

D-SUBMISSION OF BID

IB.15	Deadline for Submission, Modification & Withdrawal of Bids.	16

E. BID OPENING AND EVALUATION

(5)

Bid Opening, Clarification andEvaluation  
Process to be Confidential

IB.16

IB.17

F. AWARD OF CONTRACT

1719

IB.18IB.19IB.20IB.21IB.22

Qualification

Award Criteria & Procuring Entity’s Right

Notification of Award & Signing of Contract AgreementPerformance Security

Integrity Pact

20

20

20

20

20

(Note:

INSTRUCTIONS TO BIDDERS

These Instructions to Bidders (IB) along with Bidding Data will not be part ofContract and will cease to have effect once the Contract is signed).

IB.1

1.1

1.2

IB.2

A.

Scope of Bid & Source of Funds

Scope of Bid

As per title page

Source of Funds

ADP/Provincial Government

Eligible Bidders

GENERAL

2.1

|  | Bidding is opened to all bidders meeting the following requirements: |  |  |
| --- | --- | --- | --- |
| a) duly valid licensed by the Pakistan Engineering Council (PEC)in the |  |  |  |
| category for value of Works & having Specifialization Code (mentioned as per NIT/BSD) |  |  |  |

|  | a.1) duly registered with the Khyber Pakhtunkhwa Revenue Authority for the purpose |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | b | Sales Tax on | Services. |  |  |

)

IB.3

duly

Entity. pre-qualified

Cost of Bidding-

(Post-qualification rule  17(1))/enlisted  with  the Procuring

3.1

The bidder shall bear all costs including bid solicitation documents fee (nominal so as to  coverprinting/reproduction  and  mailingcosts)  and  othercosts  associated  with the  preparation  and  submission  of  its  bid  and  theProcuring Entitywill  in  no  case be

responsible or liable for those costs, regardless of the conduct or outcome of the bidding  process.

B.	BIDDING DOCUMENTS

IB.4Contents of Bidding Documents

| 4.1 | Inaddition toInvitation for Bids, Bid Solicitation Documents are those stated below, |  |
| --- | --- | --- |
| andshouldbereadinconjunctionwithanyAddendum/Corrigendumissuedinaccordance |  |  |
| 1 with Sub- Clause IB.6.1 |  |  |

.

2.

Instructions to Bidders & Bidding Data

Form of Bid & Schedules to BidSchedules to Bid comprise the  following:

(i)

(ii)

(iii)

(iv)

(v)

(vi)

Schedule A: Schedule of Prices

Schedule B: Specific Works Data

Schedule C: Works to be Performed by SubcontractorsSchedule D: Proposed Program of Works

Schedule E: Method of Performing Works

Schedule F: Integrity Pact

3.

4.

Conditions of Contract & Contract Data

Standard Forms:

(i)  Form of Bid Security

(ii)Form of Performance Security

(iv) Form of Bank Guarantee for Advance Payment (N/A)

5.

Specifications

(As per Bid Solicitation Documents/Notice Inviting EPADS)

6.

Drawings, if any (As per Bid Solicitation Documents/Notice Inviting EPADS)

IB.5

5.1

5.2

Clarification of Bid Solicitation Documents

| A prospective bidder requiring any clarification(s) in respect of the Bid Solicitation |  |
| --- | --- |
| DocumentsmaynotifytheEngineer/ProcuringEntityattheProcuringEntity’s/Engineer’s |  |
| address indicated in the Bidding Data | . |

| The Engineer/Procuring Entity will respond to any request for clarification(s), which it |  |  |  |
| --- | --- | --- | --- |
| receivesearlierthanseven(7)dayspriortothedeadlineforthesubmissionof |  |  |  |
| Copies of the Engineer’s/Procuring Entity’s response will be forwarded to |  |  |  |
| prospective | bidders, | at least five (5) days prior to dead line for submission of Bids, |  |
| have received the Bid Solicitation Documents including a description of the enquiry |  |  |  |
| without identifying its source. |  |  |  |

IB.6	Amendment of Bid Solicitation Documents

6.

1

6.2

6.3

| At any time prior to the deadline for submission of Bids, the Procuring Entity may, for |  |
| --- | --- |
| any reason, whether at its own initiative or in response to a clarification(s) requested by |  |
| a prospective bidder, modify the Bid Solicitation Documents by issuing |  |
| addendum/corrigendum. |  |

| Any addendum/corrigendum thus issued shall be part of the Bid |  |
| --- | --- |
| Documents pursuant to Sub- Clause 6.1 hereof, and shall be communicated in writing |  |
| o all buyers of the Bid Solicitation Documents. |  |

| To afford prospective bidders reasonable time in which to take |  |
| --- | --- |
| addendum/corrigendum into account in preparing their Bids, the Procuring Entity may |  |
| its discretion extend the deadline for submission of Bids. |  |

C.	PREPARATION OFBIDS

IB.7	Language of Bid

7.1Thebidpreparedbythe bidderandallcorrespondenceanddocumentsrelatingtotheBid,

exchanged  by  the  bidder  and  the  Procuring  Entity  shall  be  written  in  the  English
language, provided that any printed literature furnished by the bidder may be written in  anotherlanguagesolongasaccompaniedby  anEnglishtranslationofitspertinentpassages in which case, for purposes of interpretation of the Bid, the English translation  shall govern.

IB.8

8.1

Documents Comprising the Bid

The bid prepared by the bidder shall comprise the following components:

(a)

(b)

(c)

(d)

Covering Letter alongwith Single sealed envelope bearing address on the front &back of the envelope of the Procuring Entity and the bidder respectively.

FormofBiddulyfilled,signedandsealed,inaccordancewithSub-Clause IB.14.3.

Schedules(AtoF)toBiddulyfilledandinitialed,inaccordancewiththe	instructions	contained	therein	&	in	accordance	with	Sub-
ClauseIB14.3.

Bid  Security  furnished  in  accordance  with  Clause  IB.13  as  well  as  bid

solicitation  documents  fee  as  per  Clause  IB3.1,  &KPPRA  Notification

No.S.R.O(14)/Vol:1-24/2021-22datedPeshawarthe10

clarified in the NIT/BSD.

th

May2022/6058-71 as

(e)

(f)(g)

Power of Attorney in accordance with Sub-Clause IB14.5.

Documentary evidence in accordance with Clause IB.11Documentary evidence in accordance with Clause IB.12.

IB.99.1

9.2

IB.10

10.1

10.2

10.3

IB.11

11.1

11.2

Sufficiency of Bid

EachbiddershallsatisfyhimselfbeforebiddingastothecorrectnessandsufficiencyofhisBidandoftheratesandpricesenteredintheScheduleofPrices,whichratesandprices shall except in so far as it is otherwise expressly provided in the Contract, cover allhisobligationsundertheContractandallmattersandthingsnecessaryforthepropercompletion of the Works.

The  bidder  is  advised  to  obtain  for  himself  at  his  own  cost  and  responsibility  all
information that may benecessary for preparing the bid and entering into a Contract forexecution of the Works.

Bid Prices, Currency of Bid and Payment

ThebiddershallfilluptheScheduleofPrices(ScheduleAtoBid)indicatingtheunitrates and prices of the Works to be performed under the Contract. Unit rate offered for anitemshallbeconsidereduptotwosignificantdecimalplacesforevaluationpurposesbythe Procuring Entity. Prices in the Schedule of Prices shall be entered keeping in view theinstructions contained in the Preamble to Schedule of Prices.

UnlessotherwisestipulatedintheConditionsofContract,pricesquotedbythebiddershallremainfixedduringthebidder’sperformanceoftheContractandnotsubjecttovariation on any account.

The unit rates and prices in the Schedule of Prices shall be quoted by the bidder in thecurrency as stipulated in Bidding Data.

Documents Establishing Bidder’s Eligibility and Qualifications

Pursuant  to  Clause  IB.8,  the  bidder  shall  furnish,  as  part  of  its  bid,  documents
establishing the bidder’s eligibility to bid and its qualifications to perform the Contract ifits bid is accepted.

| Bidder/Manufacturer must possess and provide evidence of its capability and |  |
| --- | --- |
| experience as stipulated in Bidding Data and the Qualification Criteria stipulated in the |  |
| Bid Solicitation Documents. |  |

IB.12 Documents Establishing Works’ Conformity to Bidding Documents

12.

1

12.

2

| The documentary evidence of the Works’ conformity to the Bid Solicitation Documents |  |
| --- | --- |
| may be in the form of literature, drawings, and data, and the bidder shall |  |
| documentation as set out in Bidding Data. |  |

The  bidder  shall  note  that  standards  for  workmanship,  material  and  equipment  and
referencestobrandnamesorcataloguenumbersifany,designatedbytheProcuringEntity/ProcuringOfficerintheTechnicalProvisionsareintendedtobedescriptiveonlyand not restrictive if applicable as per Notice Inviting EPADS.

IB.1313.

1

13.

2

13.

3

13.

Bid Security

Eachbiddershallfurnish,aspartofhisbid,aBidSecurityasstipulatedinBiddingData in the form of Call Deposit Receipt or a Bank Guarantee issued by a ScheduledBankinPakistan,infavouroftheProcuringEntity/ProcuringOfficervalidforaperioduptotwentyeight(28)daysbeyondthebidvaliditydate.Thebidsecurityshall be submitted from the account of the bidder, who submits the bid. Any bid notaccompanied by an acceptable Bid Security shall be rejected by the ProcuringEntity as non-responsive.

The bid securities of unsuccessful bidders will be returned upon award of contract tothe successful bidder or on the expiry of validity of Bid Security whichever is earlier.

[“The  bid  security  of  successful  bidder  be  retained  with  the  Procuring  Entity  till
completion of the defect liability period and the amount of guarantee will be reduced byan equivalent amount”.]3

The Bid Security may be forfeited:

(a)

(b

)

(c)

if a bidder withdraws his bid during the period of bid validity; or

if a bidder does not accept the correction of his Bid Price, pursuant to Sub-Clause16.4 (b) hereof; or

in the case of a successful bidder, if he fails to:

(i)

(ii)

furnish the required Performance Security in accordance withClause IB.21, or

sign the Contract Agreement, in accordance with Sub-Clauses IB.20.2& 20.3.

IB.14

14.1

14.214.3

14.4

Validity of Bids, Format, Signing and Submission of Bid

Bids shall remain valid for the period stipulated in the Bidding Data after the date ofbid opening.

All Schedules to Bid are to be properly completed and signed.

No alteration is to be made in the Form of Bid except in filling up the blanks as directed.If any alteration be made or if these instructions be not fully complied with, the bid maybe rejected.

Each bidder shall prepare Original and number of copies specified in the Bidding Data

of the documents comprising the bid as described in Clause IB.8 and clearly mark them   “ORIGINAL” and “COPY” as appropriate. In the event of discrepancy between them,

the

2

3

Inserted by KPPRA Notification No. KPPRA/M&E/Estt:/1-12/2017-18 dated April 05, 2018.

Substituted by KPPRA Notification No. KPPRA/M&E/Estt:/1-4/2016 dated May24, 2016.

14.5

14.6

IB.15

15.1

15.2

15.3

15.4

15.5

original shall prevail.

The original and all copies of the bid shall be typed or written in indelible ink and shall besigned  by  a  person  or  persons  duly  authorized  to  sign  (in  the  case  of  copies,
Photostats are also acceptable). This shall be indicated by submitting a written Power ofAttorneyauthorizingthesignatoryofthebiddertoactforandonbehalfofthebidder.Allpagesofthebidshallbeinitialedandofficialsealbeaffixedby  thepersonorpersons signing the bid.

The Bid shall be delivered in person, through courier service or sent byregistered mail,or  as  specifically  instructed  by  the  Procuring  Entity  otherwise,  at  the  address  to
Procuring Entity as given in Bidding Data.

D.SUBMISSION OFBID

Deadline for Submission, Modification & Withdrawal of Bids

| Bidsmustbereceived bytheProcuringEntityattheaddressprovidedin |  |
| --- | --- |
| Data/NoticeInvitingEPADS notlaterthanthetimeanddatestipulatedtherein.In |  |
| event of the specified date for the submission of bids declared a holiday for |  |
| Procuring Entity, the Bids will be received up to the appointed time on the next working |  |
| day. |  |

Bids submitted through telegraph, telex, fax or e-mail shall not be considered.

Any bid received by the Procuring Entity after the deadline for submission prescribed inBidding Data/Notice Inviting EPADS will be returned unopened to such bidder.

Anybiddermaymodifyorwithdrawhisbidafterbidsubmissionprovidedthatthemodification or written notice of withdrawal is received by the Procuring Entity prior tothe deadline for submission of bids.

Withdrawal of a bid during the interval between the deadline for submission of bids andtheexpirationoftheperiodofbidvalidityspecifiedintheFormofBidmayresultinforfeiture of the Bid Security pursuant to Sub-Clause IB.13.5 (a).

E,

BID OPENING AND EVALUATION

IB.16

16.1

16.2

Bid Opening, Clarification and Evaluation

The Procuring Officer/Procuring Entity will open the bids, in the presence of biddersor their representatives, who choose to attend, at the time, date, and venue stipulatedin the Bid Solicitation Documents/Notice Inviting EPADS.

Thenameofthebidder,bidmodifications,discountsorwithdrawals,presenceofbidsecurity  or  affidavit  as  the  case  may  be  and  the  total  amount  of  each  bid  and  any
alternatives, if so permitted, shall be read out aloud and recorded, and a copy of the record

shallbemadeavailabletoanybidder on  request.The  ProcuringEntitywillrecordtheminutes of the bid opening meeting. Bidders or their representatives, who choose to attend  thebidopeningmeeting,shallsigntheattendancesheet.Toassistintheexamination,evaluationandcomparisonofBidstheEngineer/ProcuringEntitymay,atitsdiscretion,askthebidderforaclarificationofits Bid. The request for clarification and the response  shallbeinwritingandnochangeinthepriceorsubstanceoftheBidshallbesought,offered or permitted.

16.3

(a )

Prior  to  the  detailed  evaluation,  pursuant  to  Sub-Clauses  IB.16.7  to  16.9,  theEngineer/ProcuringEntitywilldeterminethesubstantialresponsivenessofeach

bid  to  the  Bid  Solicitation  Documents.  For  purpose  of  these  Clauses,  a

substantially responsive bid is one which conforms to all the terms and conditions

oftheBidSolicitationDocumentswithoutmaterialdeviations.Itwillincludeto

.

determine the requirements listed in Bidding Data

16.4

16.5

16.6

(a)

| (b) Arithmetical errors will be rectified on the following basis: |  |  |
| --- | --- | --- |
|  | If the bidder does not accept the corrected amount of Bid, his Bid will be rejected, |  |

and his Bid Security will be forfeited.

A Bid determined as substantially non-responsive will be rejected and will   not subsequently be made responsive by the bidder by correction of then on-conformity.

| Anyminor informalityor non-conformityor irregularityin a Bid, which does not |  |
| --- | --- |
| constitute a material deviation may be waived by Procuring Entity, provided such |  |
| waiver does not prejudice or affect the relative ranking of other bidders. |  |

The  Engineer/Procuring  Entity  will  evaluate  and  compare  only  the  bids  previously
determined to be substantially responsive pursuant to Sub-Clauses IB.16.4 to 16.6 as perrequirementsgiven hereunder. Bids will be evaluated for complete scopeof works. ThepriceswillbecomparedonthebasisoftheEvaluatedBidPricepursuant 	toSub-Clause

16.7herein below.

It will be examined in detail whether the Works offered by the bidder complies

with the Technical Provisions of the Bid Solicitation Documents.

| (b) It will be examined in detail whether the bids comply with the |  |  |  |  |
| --- | --- | --- | --- | --- |
| 1 6 commercial/contractual |  | conditions of the Bid Solicitation Docum | ents.It is expected |  |
|  | that no material deviation/stipulation shall be taken by the bidders. |  |  |  |

.8

Evaluated Bid Price

Inevaluatingthebids,theEngineer/ProcuringEntitywilldetermineforeachbidinadditiontotheBidPrice,thefollowingfactors(adjustments)inthemannerandtotheextent indicated below to determine the Evaluated Bid Price:

(i)

(ii)

(iii)

(iv)

making any correction for arithmetic errors pursuant to Sub-Clause 16.4 hereof.

making an appropriate price adjustment for any other acceptable variationor deviation.

making an appropriate price adjustment for deviations in terms of Payments(if any and acceptable to the Procuring Entity).

discount, if any, offered by the bidders as also read out and recorded at the timeof bid opening.

16.9

Evaluation Methods

Pursuant to Sub-Clause 16.8, Para (ii), and (iii) following evaluation methods forprice adjustments will be followed:

(i)

(ii

)

(ii

i)

Price Adjustment for Technical Compliance

The cost of making good any deficiency resulting from technical noncompliancewillbeaddedtotheCorrectedTotalBidPriceforcomparisonpurposesonly.The adjustments will be applied taking the highest price quoted by other biddersbeing evaluated in detail in their original Bids for corresponding item. In case ofnon-availabilityofpricefromotherbidders,thepricewillbeestimatedbytheEngineer/Procuring Entity.

Price Adjustment for Commercial Compliance

The  cost  of  making  good  any  deficiency  resulting  from  any  quantifiable
variations and deviations from the Bid Schedules and Conditions of Contract, asdeterminedbytheEngineer/ProcuringEntitywillbeaddedtotheCorrectedTotal  Bid  Price  for  comparison  purpose  only.  Adjustment for commercial
compliance will be added to the Corrected Total Bid Prices.

Price Adjustment for Deviation in Terms ofPayments Refer to Bidding Data

IB.17 Process to be Confidential

17.1

17.2

SubjecttoSub-ClauseIB.16.3heretofore,nobiddershallcontactEngineer/ProcuringEntity on any matter relating to its Bid from the time of the Bid opening to the time thebid evaluation result is announced by the Procuring Entity. The evaluation result shall beannouncedatleastten(10)dayspriortoawardofContract.Theannouncementtoallbidders  will  include  table(s)  comprising  read  out  prices,  discounted  prices,  price
adjustments  made,  final  evaluated  prices  and  recommendations  against  all  the  bids
evaluated.

Any effort by a bidder to influence Engineer/Procuring Entity in the Bid evaluation, Bid

comparison or Contract Award decisions may result in the rejection of his Bid.

complaint,againstanydecision,actionoromissionintheprocurementprocesstillth

announcementoffinalresultsofthebidsevaluationunderRule45oftheKPPubli

Procurement Rules, 2014 may be made within ten (10) days of making it public in term

ofRule45oftheRulesibid.Providedthatnocomplaintshalllieagainstselectionof

procurement method and decision to reject all tenders, quotations or proposals, as specifie

under the KPPRA Act, 2012, and KP Public Procurement Rules, 2014, respectively.

E.

IB.18. Post Qualification.

AWARD OF CONTRACT

18.

1

18.

2

IB.19

19.

1

19.

2

TheProcuringEntity,atanystageofthebidevaluation,havingcrediblereasonsfororprimafacie evidence ofany defectinsupplier’sorcontractor’scapacities,may requirethe  suppliers  or  contractors  to  provide  information  concerning  their  professional,
technical, financial, legal or managerial competence whether already pre-qualified or not:

Provided that such qualification shall only be laid down after recording reasons   therefor in writing. They shall form part of the records of that bid evaluation report.

The determination will take into account the bidder’s financial and technical capabilities.Itwillbebaseduponanexaminationofthedocumentaryevidenceofthebidders’qualifications submitted under Clause IB.11, as well as such other information required inthe 	Bidding 	Documents.

Award Criteria & Procuring Entity’s Right

Subject to Sub-Clause IB.19.2, the Procuring Entity will award the Contract to the bidder, whose

bidhasbeendeterminedto besubstantially responsivetotheBidSolicitationDocuments,and

whohasoffered lowest responsive financial bid amongsttechnically responsive bids,provided

thatsuchbidderhasbeendeterminedtobequalifiedtosatisfactorilyperformtheContractin

accordance with the provisions of Clause IB.18.

Notwithstanding Sub-Clause IB.19.1, the Procuring Entity reserves the right to accept

reject any bid, and to annul the bidding process and reject all bids, at any time prior to

theacceptanceofabidorproposalunderRule47(1)oftheKPPublic

Rules, 2014, without thereby incurring any liability to the affected bidders or

obligation to inform the affected bidders of the grounds for the Procuring Entity’s

except that the grounds for its rejection of all bids shall upon request be communicated,

IB.20

20.1

20.2

20.3

IB.21

21.1

21.2

IB.22

| toany bidderwhosubmittedabid,withoutjustificationofthegrounds.Noticeof |  |
| --- | --- |
| rejection of all the bids shall be given promptly to all the |  |

Notification of Award & Signing of Contract Agreement

PriortoexpirationoftheperiodofbidvalidityprescribedbytheProcuringEntity,theProcuringEntitywillnotifythesuccessfulbidderinwriting(“LetterofAcceptance”)that his bid has been accepted.

| Withinseven(7)daysfromthedateoffurnishingofacceptablePerformance |  |  |  |
| --- | --- | --- | --- |
| under heConditionsofContract,theProcuringEntitywillsendthesuccessfulbidder |  |  |  |
| he Form of Contract Agreement provided in the Bid Solicitation Documents, |  |  |  |
| incorporating | all agreements between the parties. |  |  |

TheformalAgreementbetweentheProcuringEntityandthesuccessfulbiddershallbeexecutedwithinseven(7)daysofthereceiptofFormofContractAgreementbythesuccessful bidder from the Procuring Entity.

Performance Security

The successful bidder shall furnish to the Procuring Entity a Performance Security in theform  and  the  amount  stipulated  in  the  Conditions  of  Contract  within  a  period  of
fourteen (14) days after the receipt of Letter of Acceptance.

Failure of the successful bidder to comply with the requirements of Sub-ClausesIB.20.2 & 20.3 or 21.1 or Clause IB.22 shall constitute sufficient grounds for theannulment of the award and forfeiture of the Bid Security

Integrity Pact

| The Bidder shall sign and stamp the Form of Integrity Pact provided at Schedule-F to B |  | i |
| --- | --- | --- |
| in the Bid Solicitation Documents for all procure ment contracts. Failure to provide such |  |  |
| Integrity Pact shall make the bid non-responsive | . |  |

BIDDING DATA

(This section should be filled in by the Engineer/Procuring Entity before issuance of the Bid SolicitationDocuments. The following specific data for the Works to be tendered shall complement, amend or   supplement the provisions in the Instructions to Bidders. Wherever, there is a conflict, the provisions   herein shall prevail over those in the Instructions to Bidders).

Instructions to Bidders

Clause Reference

1.1

Name of Procuring Entity

Executive Engineer, Charsadda Irrigation Division Charsadda

Brief Description of Works

(As per Notice Inviting EPADS)

5.1

b)

(a)

Procuring Entity’s address:

Office of the Executive Engineer, Charsadda Irrigation Division CharsaddaMardan Road District Offices Charsadda.

Phone No.091-9220499 charsaddairrigation@yahoo.com

Engineer’s address:

Office of the Executive Engineer, Charsadda Irrigation Division Charsadda   Mardan Road District Offices Charsadda.

Phone No.091-9220499 Email:charsaddairrigation@yaoo.com

10.3	Bid shall be quoted entirely in Pak. Rupees (Above/Below) on applicable schedule andnon-Schedule items. The payment shall be made in Pak. Rupees for work done on release of   funds, subject to fulfillment of Codal formalities, Technical Sanction, Agreement Sanction,   complying of Material & Technical specification.

11.2

The bidder/manufacturer has the financial, technical and production capability necessaryto perform the Contract i.e Registration with PEC in relevant category & financial limitas noted in Notice Inviting EPADS and Bid Solicitation Documents, Registration with

KPPRA, Enlistment with works Department Khyber Pakhtunkhwa, has been issued   EPADS Login & password.

12.1

(a)

(b)

Essential technical specification as per documents at the following link are    Required:   https:/www.finance.gkp.pk/attacments/032b21c0a37611cca4c0b55aac984a07/d

ownload(Technical Specification on MRS 2025 Ist Bi Annual)

Essential Material specification as per document at te following link are required:

https:/www,finance.gkp.pk/attacments/0332b21c0a37611eca4e0b55aac984a07/download(Material Specification on MRS 2025 Ist Bi Annual)

Completesetoftechnicalinformation,descriptiondata,literatureanddrawingsasrequiredinaccordancewithScheduleBtoBid,SpecificWorksData.Thiswillinclude  but  not  be  limited  to  a  sufficient  number  of  drawings,  photographs,
catalogues,illustrationsandsuchotherinformationasisnecessarytoillustrateclearly the significant characteristics such as general construction dimensions andother 	relevant 	information 	about 	the 	works 	to 	be 	performed.

13.1

14.1

14.4

14.6

15.1

16.1

Amount of Bid Security

| 2% of the estimated cost as per Notice Inviting EPADS/BSD in line with the KPPRA Notification |  |
| --- | --- |
| No.S.R.O. (14)/Vol: 1-24/2021-22/6058-71, dated Peshawar, the 10th May 2022. |  |

Period of Bid Validity

90 days

Number of Copies of the Bid to be Submitted

One original

(a) Procuring Entity's Address for the Purpose of Bid Submission

| Office of the Executive Engineer, Charsadda Irrigation Division Mardan Road District Offices |  |
| --- | --- |
| Charsadda. |  |

Deadline for Submission of BidsAs per Notice Inviting EPADS.

Venue, Time, and Date of Bid OpeningAs per Notice Inviting EPADS

16.

4

Responsiveness of Bids

(i)(ii)(iii

)

(iv

)

(v)(vi)(vii

)

(viii)

(ix)

the Bid is valid till required period,

the Bid prices are firm during currency of contract (if it is a fixed price bid)  completion period offered is within specified limits,

theBidder/ManufactureriseligibletoBidandpossessestherequisite   experience, capability and qualification (As per BSD and Notice Inviting   EPADS)

the Bid does not deviate from basic technical requirements and

the Bids are generally in order, etc.

Thebiddershallsubmitthebidsinsealedenvelopesonorbeforethe  deadline (As per Notice Inviting EPADS).

The bidder shall submit their bids through leading/reliable Courier ServiceprovidersonorbeforethedeadlinealongwithrequireddocumentsasperNoticeInvitingEPADS/BSD.The  affixedlabelsoftheCourierServiceprovider may be authenticated for tracking. Fake Courier affixed labels anddelivery shall be processed as per law and would not be considered.

DelaysintheCourierdelivery,ordeliveryofabidtothewrongofficeorduetoanyotherreason,shallnotacceptedas  anexcuseforfailuretodeliver  a  bid  at  the  proper  place  and  time.  It shall be the bidder’s
responsibilitytodeterminethemannerinwhichtimelydeliveryofhisbidwillbeaccomplishedbyaleading/reliableCourierServiceprovider.

16.9

Price Adjustment:

(iii)

Price Adjustment for Deviations in Terms of Payment

If  a  bid  deviates  from  the  terms  of  payment/payment  conditions  as
specified in the Conditions of Contract and if such deviation is consideredacceptable  to  the  Procuring  Entity,  mark-up  earned  for  any  earlier
paymentsinvolvedinthetermsoutlinedintheBidascomparedtothosestipulated in the Conditions of Contract shall be calculated at the mark-uprate per annum (insert rate) and shall be added to the Corrected Total BidPrice for comparison purposes only.

FORM OF BID AND SCHEDULES TO BID

FORM OF BID

(LETTER OF OFFER)

Bid Reference No.

(Name of Works)

To:

Gentlemen,

1.

HavingexaminedtheBiddingDocumentsincludingInstructionstoBidders,  Bidding Data, Conditions of Contract, Contract Data, Specifications, Drawings,  if any, Schedule of Prices and Addenda Nos.

for the execution of the 	above-namedWorks,

we,theundersigned,beingacompanydoingbusinessunderthenameofandaddress

and	being	duly   incorporatedunderthelawsofPakistanherebyoffertoexecuteandcomplete

such  Works  and  remedy  any  defects  therein  in  conformity  with  the  said

Documents

including

Addenda

thereto

for

the

Total

Bid

Price

of Rs

2.

(Rupees 	) 	or

other sum as may be ascertained in accordance with the said Documents.

We understand that all the Schedules attached hereto form part of this Bid.

such

3.

4.

5.

6.

7.

As security for due performance of the undertakings and obligations of this Bid, we submit herewith a Bid Security in the amount of

drawn in  your favour or made payable 	toyou

and valid for a period of twenty eight (28) days beyond the period of validity of  Bid.

Weundertake,ifourBidisaccepted,tocommencetheWorksandtodeliverand complete the Works comprised in the Contract within the time(s) stated inContract Data.

We agree to abide by this Bid for the periodof 	daysfrom thedatefixedforreceivingthesameanditshallremain bindinguponusandmaybeaccepted at any time before the expiration of that period.

UnlessanduntilaformalAgreementispreparedand  executed,thisBid,together with your written acceptance thereof, shall constitute a binding contractbetween us.

We undertake, if our Bid is accepted, to execute the Performance Security

8.

9.

referred to in Conditions of Contract for the due performance of the Contract.

We understand that you are not bound to accept the lowest or any bid you mayreceive.

We do hereby declare that the Bid is madewithout any collusion, comparisonof figures or arrangement with any other person or persons making a bid for theWorks.

Dated this

Signature

day of

, 20

in the capacity of

duly authorized to sign bid for and on behalf of

(Name of Bidder in Block Capitals)

Address

Witness:

(Signature)

Name:

Address:

NIC No.

(Seal)

_

[SCHEDULES TO BID INCLUDE THE FOLLOWING:

Schedule A to Bid: Schedule of Prices

Schedule B to Bid: Specific Works Data

Schedule C to Bid: Works to be performed by SubcontractorsSchedule D to Bid: Proposed Program of Works

Schedule E to Bid: Method of Performing Works

Schedule F to Bid: Integrity Pact]

Sr. No.

1.

2.

SCHEDULE – A TO BID

SCHEDULE OF PRICES

Preamble to Schedule of Prices

Schedule of Prices

*(a) Summary of Bid Prices

* (b) Detailed Schedule of Prices

Page No.

29

31

* [To be prepared by the Engineer/Procuring Entity]

1.

SCHEDULE - A TO BID

PREAMBLE TO SCHEDULE OF PRICES

General

2.

1.1The Schedule of Prices shall be read in conjunction with the Conditions ofContract, Contract Data together with the Specifications and Drawings,if any.

1.2The Contract shall be for the whole of the Works as described in theseBidding  Documents.  Bids  must  be  for  the  complete  scope  of
works.

Description

2.1

| The general directions and descriptions of works and materials are no |  |
| --- | --- |
| necessarily repeated nor summarized in the Schedule of Price |  |
| ReferencestotherelevantsectionsoftheBidSolicitationDocument |  |
| shall be made before entering prices against each item in the Schedule |  |
| of Prices. |  |

3.	Units & Abbreviations

Unitsofmeasurement,symbolsandabbreviationsexpressedinthe

3.1

| Solicitation Documents shall comply with the SystemInternational |  |
| --- | --- |
| (SI Units). |  |

4.

(Note: The abbreviations to be used in the Schedule of Prices to bedefined by the Procuring Entity).

Rates and Prices

4.1

4.2

4.3

4.4

Except as otherwise expressly provided under the Conditions of Contract,the rates and amounts entered in the Schedule of Prices shall be the ratesat which the Contractor shall be paid and shall be the full inclusive valueof the works set forth or implied in the Contract; except for the amountsreimbursable, if any to the Contractor under the Contract.

UnlessotherwisestipulatedintheContractData,theratesandpricesenteredbythebiddershallnotbesubjecttoadjustmentduringtheperformance of the Contract.

Allduties,taxesandotherleviespayablebytheContractorshallbeincluded in the rates and prices.

The whole cost of complying with the provisions of the Contract shall beincludedintheitemsprovidedintheScheduleofPrices,andwherenoitems areprovided, the  cost shall  bedeemed to bedistributed

SCHEDULE - A TO BID

among the rates and prices entered for the related items of the Worksand no separate payment will be made for those items.

The rates, prices and amounts shall be entered against each item in theSchedule of Prices. Any item against which no rate or price is entered  bythe bidder will  not  bepaid forbythe ProcuringEntity when  executed and shall be deemed covered by the rates and prices for other  items in the Schedule of Prices.

4.5

(a)

*(b)

The bidder shall be deemed to have obtained all information asto and all requirements related thereto which may affect the bidprice.

TheContractorshall  be  responsible to make complete  arrangements for the transportation of the Plant to the Site.

4.6

*(Procuring Entity may modify as appropriate)

The Contractor shall provide for all parts of the Works to be completedin every respect. Notwithstanding that any details, accessories, etc.   required for the complete installation and satisfactory operation of the  Works, arenot specificallymentioned in the  Specifications, such   
details shall be considered as included in the Contract Price.

5.

Bid Prices

5.1Break-up of Bid Prices

Thevariouselementsof BidPricesshallbequotedasdetailed bytheProcuring Entity in the format of Schedule of Prices.

The bidder shall recognize such elements of the costs which he expectsto incur the performance of the Works and shall include all such costs intheratesandamountsenteredintheScheduleofPrices.

5.2

Total Bid Price

The total of bid prices in the Schedule of Prices shall be entered in theSummary of Bid Prices.

6.

Provisional Sums

6.1Provisional Sums included and so designated in the Schedule of Prices ifany,shallbe  expendedinwholeorinpartatthedirection  anddiscretion of the Engineer/Procuring Entity. The Contractor will onlyreceive  payment  in  respect  of  Provisional  Sums  if  he  has  been
instructed by the Engineer/Procuring Entity to utilize such sums.

SCHEDULE - A TO BID

SCHEDULE OF PRICES – SUMMARY OF BID PRICES

| Bill | Description | Total Amount (Rs) |
| --- | --- | --- |
| 1. |  |  |
|  | Total Bid Price (The amount to be entered in Paragraph 1 of the Form of Bid)(In words). |  |

SCHEDULE - A TO BID

SCHEDULE OF PRICES

| Item | Description | Quantity | Unit Rate(Rs) | Total Amount (Rs) |
| --- | --- | --- | --- | --- |
| 1. |  |  |  |  |
| Total (to be carried to Summary of Bid Price) |  |  |  |  |

SCHEDULE - B TO BID

*SPECIFIC WORKS DATA

THE CONTRACTOR SHALL FOLLOW MATERIAL SPECIFICATIONS AS PER  
https:/www.finance.gkp.pk/attachments/032b21c0a37611eca4c0b55aac984a07/download

(Material Specification on MRS 2025 Ist Bi Annual)

THE CONTRACTOR SHALL FOLLOW TECHNICAL SPECIFICATIONS AS PER:   https://www.finance.gkp.pk/attacments/032b21c0a37611eca4e0b55aac984a07/download

(Technical Specification on MRS 2025 Ist Bi Annual)

FOR SCHEDULE ITEMS & INDUSTRY STANDARDS SHALL BE

ADOPTED/FOLLOWED FOR NON-SCHEDULE ITEMS.

*(Note: The Procuring Entity shall spell out the information & data required to be filled outby the bidder and to furnish complementary information).

SCHEDULE – C TO BID

WORKS TO BE PERFORMED BY SUBCONTRACTORS

The bidder will do the work with his own forces except the work listed below which  
he intends to sub-contract.

Items of Works

to be Sub-Contracted

Note:

Name and address ofSub-Contractors

Statement of 
similar works   previously executed(attach evidence)

1.

2.

3.

No change of Sub-Contractors shall be made by the bidder without priorapproval of the Procuring Entity.

ThetruthfulnessandaccuracyofthestatementastotheexperienceofSub-Contractors is guaranteed by the bidder. The Procuring Entity’s judgment shallbe final as to the evaluation of the experience of Sub-Contractors submitted bythe bidder.

Statement of similar works shall include description, location & value ofworks, year completed and name & address of the clients.

SCHEDULE – D TO BID

PROPOSED PROGRAM OF WORKS

Bidder shall provide a program in a bar-chart showing the sequence of work items by which he

proposestocompletetheWorksoftheentireContract.Theprogramshouldindicatethesequence of work items and the period of time during which he proposes to complete the Worksincluding  the  activities  like  designing,  schedule  of  submittal  of  drawings,  ordering  and
procurementofmaterials,manufacturing,delivering,constructionofcivilworks,erection,testing and commissioning of Works to be supplied under the Contract.

SCHEDULE – E TO BID

METHOD OF PERFORMING WORKS

The bidder is required to submit a narrative outlining the method of performing the Works.The narrative should indicate in detail and include but not be limited to:

- The sequence and methods in which he proposes to carry out the Works, including the

number of shifts per day and hours per shift, he expects to work.

- A list of all major items of constructional and erectional plant, tools and vehicles

proposed to be used in delivering/carrying out the Works at Site

- The procedure for installation of equipment and transportation of equipment

and materials to the site.

- Organization chart indicating head office & field office personnel involved in   management, supervision and engineering of the Works to be done under the Contract.

SCHEDULE – F TO BID

(INTEGRITY PACT)

| DECLARATION OF FEES, COMMISSION, AND BROKERAGE ETC. PAID IN |  |
| --- | --- |
| WORKS CONTRACTS |  |

Contract No.

Contract Value:Contract Title:

Dated

………………………………… [name of the Bidder] hereby declares that it has not obtained

or induced the procurement of any contract, right, interest, privilege or other obligation or   benefit from Government of Khyber Pakhtunkhwa or any administrative subdivision or   
agency thereof or any other entity owned or controlled by Government of Khyber   
Pakhtunkhwa through any corrupt business practice.

Without limiting the generality of the foregoing, [name of the Bidder] represents and warrantsthat it has fully declared the brokerage, commission, fees etc. paid or payable to anyone andnotgivenoragreed togiveandshallnotgiveoragree togivetoanyonewithinoroutsidePakistaneitherdirectlyorindirectlythroughanynaturalorjuridicalperson,includingitsaffiliate,agent,associate,broker,consultant,director,promoter,shareholder,sponsororsubsidiary,anycommission,gratification,bribe,finder’sfeeorkickback,whetherdescribedas consultation fee or otherwise, with the object of obtaining or inducing the procurement of acontract,right,interest,privilegeorotherobligationorbenefitinwhatsoeverformfromGovernment of Khyber Pakhtunkhwa , except that which has been expressly declared pursuanthereto.

[name of the Bidder] certifies that it has made and will make full disclosure of all agreementsand arrangements with all persons in respect of or related to the transaction with GoKP and hasnot  taken  any  action  or  will  not  take  any  action  to  circumvent  the  above  declaration,
representation or warranty.

[nameoftheBidder]acceptsfullresponsibilityandstrictliabilityformakinganyfalsedeclaration,notmakingfulldisclosure,misrepresentingfactsortakinganyactionlikelytodefeat the purpose of this declaration, representation and warranty. It agrees that any contract,right, interest,privilegeor otherobligationorbenefit obtainedorprocuredasaforesaidshall,without prejudice to any other rights and remedies available to GoKP under any law, contractor other instrument, be voidable at the option of GoKP.

NotwithstandinganyrightsandremediesexercisedbyGoKPinthisregard,[nameoftheBidder]agreestoindemnifyGoKPforanylossordamageincurredbyitonaccountofitscorrupt business practices and further pay compensation to GoKP in an amount equivalent totentimethesumofanycommission,gratification,bribe,finder’sfeeorkickbackgivenby[name of the Bidder] as aforesaid for the purpose of obtaining or inducing the procurement ofanycontract,right,interest,privilegeorotherobligationorbenefitinwhatsoeverformfromGoKP.

Name of the Procuring Entity: ………………Name of the Bidder: …………Signature: ……………………	Signature: …………………………

[Seal]	(32)	[Seal]

CONDITIONS OF CONTRACT

Clause No.

TABLE OF CONTENTS

CONDITIONS OF CONTRACT

Description

Page No.

1.

2.3.

4.

5.

6.

7.

8.

General Provisions The Procuring Entity

Engineer’s/Procuring Entity’s RepresentativesThe Contractor

Design by Contractor

Procuring Entity’s Risks

Time for Completion

Taking Over

4042

424343444545

9.

Remedying Defects

10. Variations And Claims

11. Contract Price And Payment12. Default

13. Risks And Responsibilities   14. Insurance

15. Resolution of Disputes

16. Integrity Pact

4646

47

49

50

51

51

52

1.

1.1

1.1.1

1.1.2

1.1.3

1.1.4

1.1.5

1.1.6

1.1.7

1.1.8

1.1.9

CONDITIONS OF CONTRACT

GENERAL PROVISIONS

Definitions

In the Contract as defined below, the words and expressions defined shall have thefollowing meanings assigned to them, except where the context requires otherwise:

The Contract

“Contract”meanstheContractAgreementandtheotherdocumentslistedintheContract Data.

“Specifications”meansthedocumentaslistedintheContractData,includingProcuringEntity’srequirementsinrespectofdesigntobecarriedoutbytheContractor (if any), and any Variation to such document.

“Drawings”meanstheProcuringEntity’sdrawingsoftheWorksaslistedintheContract Data, and any Variation to such drawings.

Persons

“ProcuringEntity”meansthepersonnamedintheContractDataandthelegalsuccessors in title to this person, but not (except with the consent of the Contractor)any assignee.

“Contractor” means the person named in the Contract Data and the legal successorsin title to this person, but not (except with the consent of the Procuring Entity) anyassignee.

“Party” means either the Procuring Entity or the Contractor.

Dates, Times and Periods

“Commencement Date” means the date fourteen (14) days after the date the Contractcomes into effect or any other date named in the Contract Data.

“Day” means a calendar day

“TimeforCompletion”meansthetimeforcompletingtheWorksasstatedintheContract  Data  (or  as  extended  under  Sub-Clause  7.3),  calculated  from  the
Commencement Date.

Money and Payments

1.1.1

0

“Cost”  means  all  expenditure  properly  incurred  (or  to  be  incurred)  by
Contractor, whether on or off the Site, including overheads and similar charges

the

1.1.1

1

1.1.1

2

1.1.1

3

1.1.1

4

1.1.1

4

but does not include any allowance for profit.

Other Definitions

“Contractor’s Equipment” means all machinery, apparatus and other things requiredfor the execution of the Works but does not include Materials or Plant intended toform part of the Works.

“Country ” means the Islamic Republic of Pakistan.

“Province” means Khyber Pakhtunkhwa.

“Procuring Entity’s Risks” means those matters listed in Sub-Clause 6.1.

“ForceMajeure”meansaneventorcircumstancewhichmakesperformanceofaParty’s  obligations  illegal  or  impracticable  and  which  is  beyond  that  Party’s
reasonable 	control.

1.1.15	‘Materials”  means  things  of  all  kinds  (other  than  Plant)  to  be  supplied  and

incorporated in the Works by the Contractor.

1.1.1

6

1.1.1

7

1.1.1

8

1.1.1

9

1.1.2

0

1.2

1.3

“Plant” means the machinery and apparatus intended to form or forming part oftheWorks.

“Site” means the placesprovided by the Procuring Entity where the Works are tobe executed, and any other places specified in the Contract as forming part of theSite.

“Variation” means a change which is instructed by the Engineer/Procuring Entityunder Sub-Clause 10.1.

‘Works” means any or all the works whether Supply, Installation, Construction etc.and design (ifany) to be performed by the Contractor including temporaryworksand any variation thereof.

“Engineer”meanstheperson,ifany,notifiedbytheProcuringEntitytoactasEngineer for the purpose of the Contract and named as such in Contract Data.

Interpretation

Wordsimportingpersonsorpartiesshallincludefirmsandorganizations.Wordsimporting singular or one gender shall include plural or the other gender where thecontext requires.

Priority of Documents

The documents forming the Contract are to be taken as mutually explanatory of oneanother.Ifanambiguityordiscrepancyisfoundinthedocuments,thepriorityofthe documents shall be in accordance with the order as listed in the Contract Data.

1.4

1.5

1.6

2.

2.1

2.2

2.3

2.4

3.

3.1

Law

The law of the Contract is the relevant Law of Khyber Pakhtunkhwa Province,

Communications

All Communications related to the Contract shall be in English language.

Statutory Obligations

The Contractor shall comply with the Laws of Islamic Republic of Pakistan and shallgive all notices and pay all fees and other charges in respect of the Works.

THE PROCURING ENTITY

Provision of Site

| The Procuring Entity shall provide the clear Site, and right of access thereto at the |  |
| --- | --- |
| times stated in the Contract Data. |  |

Permits etc.

The Procuring Entity shall, if requested by the Contractor, assist him in applyingfor permits, licences or approvals which are required for the Works.

Engineer’s/Procuring Entity’s Instructions

The Contractor shall comply with all instructions given by the Procuring Entity orthe Engineer, if notified by the Procuring Entity, in respect of the Works includingthe suspension of all or part of the Works.

Approvals

No approval or consent or absence of comment by the Engineer/Procuring Entityshall affect the Contractor’s obligations.

ENGINEER’S/PROCURING ENTITY’S REPRESENTATIVES

Authorized Person

The Procuring Entity shall appoint a duly authorized person to act for him and onhisbehalfforthepurposesofthisContract.Suchauthorizedpersonshallbedulyidentified in the Contract Data or otherwise notified in writing to the Contractor assoonasheissoappointed.IneithercasetheProcuringEntityshallnotifytheContractor, in writing, the precise scope of the authority of such authorized personat the time of his appointment.

3.2

4.

4.1

4.2

4.3

4.4

Engineer’s/Procuring Entity’s Representative

The nameand address of Engineer’s/Procuring Entity’s Representative isgiven inContract Data. However the Contractor shall be notified by the Engineer/ProcuringEntity, the delegated duties and authority before the Commencement of Works.

THE CONTRACTOR

General Obligations

TheContractorshallcarryouttheWorksproperlyandinaccordancewiththeContract. The Contractor shall provide all supervision,labour, Materials, Plant andContractor’s Equipment which may be required.

Contractor’s Representative

The Contractor shall appoint a representative at site on full time basis to supervisetheexecutionofworkandtoreceiveinstructionsonbehalfoftheContractorbutonly after obtaining the consent of the Procuring Entity for such appointment whichconsent shall not be unreasonable withheld by the Procuring Entity. Such authorizedrepresentative may be substituted/replaced by the Contractor at any time during theContractPeriodbutonlyafterobtainingtheconsentoftheProcuringEntityasaforesaid.

Subcontracting

The Contractor shall not subcontract the whole of the Works. The Contractor shallnot subcontract any part of the Works without the consent of the Procuring Entity.

Performance Security.

The Contractor shall furnish to the Procuring Entity within fourteen (14) days after receipt of

Letter of Acceptance, a Performance Security in the form, amount, andvalidity stipulated in

the Conditions of Contract. The Performance Guarantee shall be of an amount not exceeding

10% of the Contract Price prescribed in Bid Solicitation Documents/ Letter of Acceptance. Such

guarantee shall be acceptable in any of the following forms:

(a)

(b)

5.

5.1

bank guarantee from any Scheduled Bank in Pakistan or

bank guarantee from a bank located outside Pakistan duly counter-guaranteed by a

Scheduled Bank in Pakistan.

DESIGN BY CONTRACTOR

Contractor’s Design

TheContractorshallcarryoutdesigntotheextentspecified,asreferredtointheContractData.TheContractorshallpromptlysubmittotheEngineer/ProcuringEntity  all  designs  prepared  by  him.  Within  fourteen  (14)  days  of  receipt  theEngineer/Procuring Entity shall notify any comments or, if the design submitted isnot  in  accordance  with  the  Contract,  shall  reject  it  stating  the  reasons.  The
ContractorshallnotconstructanyelementoftheWorksdesignedbyhimwithinfourteen (14) days after the design has been submitted to the Engineer/Procuring

5.2

6.

6.1

Entity or which has been rejected. Design that has been rejected shall be promptlyamended and resubmitted. The Contractor shall resubmit all designs commented ontaking these comments into account as necessary.

Responsibility for Design

The Contractor shall remain responsible for his bided design and the design underthisClause,bothofwhichshallbefitfortheintendedpurposesdefinedintheContract and he shall also remain responsible for any infringement of any patentorcopyright in respect of the same. The Engineer/Procuring Entity shall be responsiblefor the Specifications and Drawings.

PROCURING ENTITY’S RISKS

The Procuring Entity’s Risks

The Procuring Entity’s Risks are:-

a)

b)

c)

d)

e)

f)

g)

h)

i)

war, hostilities (whether war be declared or not), invasion, act of foreignenemies, within the Country;

rebellion,terrorism,revolution,insurrection,militaryorusurpedpower,or civil war, within the Country;

riot, commotion or disorder by persons other than the Contractor’s personneland  other  employees  including  the  personnel  and  employees  of  Sub-
Contractors, affecting the Site and/or the Works;

Ionizing radiations, or contamination by radio-activity from any nuclear fuel,orfromanynuclearwastefromthecombustionofnuclearfuel,radio-activetoxic  explosive,  or  other  hazardous  properties  of  any  explosive  nuclear
assemblyor nuclear component of such an assembly,except to theextent towhichtheContractor/Sub-Contractorsmayberesponsiblefortheuseofanyradio-active material;

Pressure waves caused by aircraft or other aerial devices travelling at sonicor supersonic speeds;

use or occupation by the Procuring Entity of any part of the Works, except asmay be specified in the Contract;

late handing over of sites, anomalies in drawings, late delivery of designs anddrawings of any part of the Works by the Procuring Entity’s personnel or byothers for whom the Procuring Entity is responsible;

a suspension under Sub-Clause 2.3 unless it is attributable to theContractor’s failure; and

physicalobstructionsorphysicalconditionsotherthanclimaticconditions,encountered on the Site during the performance of the Works, for which the

7.

7.1

7.2

7.3

7.4

8.

8.1

8.2

Contractor immediately notified to the Procuring Entity and accepted by theProcuring Entity.

TIME FOR COMPLETION

Execution of the Works

The Contractor shall commence the Works on the Commencement Date and shallproceed expeditiously and without delay and shall complete the Works, subject toSub-Clause 7.3 below, within the Time for Completion.

Program

WithinthetimestatedintheContractData,theContractorshallsubmittotheEngineer/ProcuringEntityaprogramfortheWorksintheformstatedintheContract Data.

Extension of Time

The  Contractor	shall,	within  such	time  as	may  be	reasonable  under  the
circumstances,notifytheProcuringEntity/Engineerofanyevent(s)fallingwithinthe scope of Sub-Clause 6.1 or 10.3 of these Conditions of Contract and request theProcuring Entity/Engineer for a reasonable extension in the time for the completionofWorks.Subjecttotheaforesaid,theProcuringEntity/EngineershalldeterminesuchreasonableextensioninthetimeforthecompletionofWorksasmaybejustified  in  the  light  of  the  details/particulars  supplied  by  the  Contractor  in
connectionwiththesuchdeterminationbytheProcuringEntity/EngineerwithinsuchperiodasmaybeprescribedbytheProcuringEntity/Engineerforthesame;and the Procuring Entity shall extend the Time for Completion as determined.

Late Completion

If the Contractor fails to complete the Works within the Time for Completion, theContractor’s only liability to the Procuring Entity for such failure shall be to pay theamount stated in the Contract Data for each day for which he fails to complete theWorks.

TAKING-OVER

Completion

The Contractor may notify the Engineer/Procuring Entity when he considers thatthe Works are complete.

Taking-Over Notice

Withinfourteen(14)daysofthereceiptofthesaidnoticeofcompletionfromtheContractortheProcuringEntity/EngineershalleithertakeoverthecompletedWorksandissueaCertificateofCompletiontothateffectorshallnotifytheContractorhisreasons for not taking-over the Works. While issuing the Certificate

9.

9.1

9.2

10.

10.1

10.2

of  Completion  as  aforesaid,  the  Procuring  Entity/Engineer  may  identify  any
outstanding  items  of  work  which  the  Contractor  shall  undertake  during  the
Maintenances Period.

REMEDYING DEFECTS

Remedying Defects

The Contractor shall for a period stated in the Contract Data from the date of issueof the Certificate of Completion carry out, at no cost to the Procuring Entity, repairand rectification work which is necessitated by the earlier execution of poor qualityof work or use of below specifications material in the execution of Works and whichis so identified by the Procuring Entity/Engineerin writing within the said period.Upon expiry of the said period, and subject to the Contractor’s faithfully performinghisaforesaidobligations,theProcuringEntity/EngineershallissueaMaintenanceCertificatewhereuponallobligationsoftheContractorunderthisContractshallcome to an end.

Failure  to  remedy  any  such  defects  or  complete  outstanding  work  within  a
reasonable time shall entitle the Procuring Entity to carry out all necessary works atthe Contractor’s cost. However, the cost of remedying defects not attributable to theContractor shall be valued as a Variation.

Uncovering and Testing

TheEngineer/ProcuringEntitymaygiveinstructionastotheuncoveringand/ortestingofanywork.Unlessasaresultofanuncoveringand/ortestingitisestablished that the Contractor’s design, Materials, Plant or workmanship are not inaccordancewiththeContract,theContractorshallbepaidforsuchuncoveringand/or testing as a Variation in accordance with Sub-Clause 10.2.

VARIATIONS AND CLAIMS

Right to Vary

TheProcuringEntity/EngineermayissueVariationOrder(s)inwriting.whereforany reason it has not been possible for the Procuring Entity/Engineer to issue suchVariationsOrder(s),theContractormayconfirmanyverbalordersgivenbytheProcuring Entity/Engineer in writing and if the same are not refuted/denied by theProcuring Entity/Engineer within seven (7) days of the receipt of such confirmationthesameshallbedeemedtobeaVariationOrdersforthepurposesofthisSub-Clause.

Valuation of Variations

Variations shall be valued as follows:

a)

b)

at a lump sum price agreed between the Parties, or

where appropriate, at rates in the Contract, or

c)

d)

e)

in the absence of appropriate rates, the rates in the Contract shall be usedas the basis for valuation, or failing which

at appropriate new rates, as may be agreed or which theEngineer/Procuring Entity considers appropriate, or

if the Engineer/Procuring Entity so instructs, at day workrates set out inthe Contract Data for which the Contractor shall keep records of hours oflabour	and 	Contractor’s 	Equipment, 	and 	of 	Materials, 	used.

10.3

10.4.

10.5

11.

Early Warning

The Contractor shall notify the Engineer/Procuring Entity in writing as soon as heis aware of any circumstance which may delay or disrupt the Works, or which maygive rise to a claim for additional payment.

To  the  extent  of  the  Contractor’s  failure  to  notify,  which	results  to  the
Engineer/ProcuringEntitybeingunabletokeepallrelevantrecordsornottakingsteps to minimize any delay, disruption, or Cost, or the value of any Variation, theContractor’sentitlementtoextensionoftheTimeforCompletionoradditionalpayment shall be reduced/rejected.

Valuation of Claims

If the Contractor incurs Cost as a result of any of the Procuring Entity’s Risks, theContractorshallbeentitledtotheamountofsuchCost.IfasaresultofanyProcuring Entity’s Risk, it is necessary to change the Works, this shall be dealt withasaVariationsubjecttoContractor’snotificationforintentionofclaimtotheEngineer/Procuring Entity within fourteen (14) days of the occurrence of cause.

Variation and Claim Procedure

The Contractor shall submit to the Engineer/Procuring Entity an itemized make-upof the value of variations and claims within twenty eight (28) days of the instructionor of the event giving rise to the claim. The Engineer/Procuring Entity shall checkandifpossibleagreethevalue.Intheabsenceofagreement,theProcuringEntityshall determine the value.

CONTRACT PRICE AND PAYMENT

11.1

(a)

Terms of Payments

The amount due to the Contractor under any Interim Payment Certificateissued by the Engineer pursuant to this Clause, or to any other terms of theContract, shall, subject to Clause 7.4 of Conditions of Contract (CoC) bepaidbytheProcuringEntitytotheContractorwithin30daysaftersuchInterim Payment Certificate has been jointly verified by Procuring EntityandContractor,or,inthecaseoftheFinalCertificatereferredtoinSubClause 11.5 of CoC, within 60 days after such Final

(b)

PaymentCertificatehasbeenjointlyverifiedbyProcuringEntityandContractor; Provided that the Interim Payment shall be caused in 42 daysandFinalPaymentin60daysincaseofforeignfundedproject.IntheeventofthefailureoftheProcuringEntitytomakepaymentwithinthetimes	stated,	the	Procuring	Entity	shall	pay	to	the	Contractor
compensationatthe28daysrateofKIBOR+2%perannuminlocalcurrency and LIBOR+1% for foreign currency, upon all sums unpaid fromthe date by which the same should have been paid. The provisions of thisSub-ClausearewithoutprejudicetotheContractor’sentitlementunderClause 12.2 CoC.

Valuation of the Works

The Works shall be valued as provided for in the Contract Data, subjectto Clause 10.

11.2

Monthly Statements

The Contractor shall be entitled to be paid at monthly intervals:

a)

b)

the value of the Works executed; and

ThepercentageofthevalueofMaterialsandPlantreasonablydeliveredtotheSite,asstatedintheContractData,subjecttoanyadditionsordeductions 	which 	may 	be 	due.

11.3

11.4

11.5

The Contractor shall submit each month to the Engineer/Procuring Entity astatement showing the amounts to which he considers himself entitled.

Interim Payments

Withinaperiodnotexceedingseven(7)daysfromthedateofsubmissionofastatementforinterimpaymentbytheContractor,theEngineer/ProcuringEntityshallverifythesameandwithinaperiodnotexceedingthirty(30)daysfromthe

saiddateofsubmissionbytheContractor,theProcuringEntityshallpaytotheContractor the sum verified by the Engineer less retention money at the rate statedin the Contract Data.

Retention

RetentionmoneyshallbepaidbytheProcuringEntitytotheContractorwithinfourteen (14) days after either the expiry of the period stated in the Contract Data,or the remedying of notified defects, or the completion of outstanding work, all asreferred to in Sub-Clause 9.1, whichever is the later.

Final Payment

Within  twenty  one  (21)  days  from  the  date  of  issuance  of  the  Maintenance
Certificate the Contractor shall submit a final account to the Engineer to verify andthe Engineer shall verify the same within fourteen (14) days from the date of

11.6

12.

12.1

12.2

12.3

submission  and  forward  the  same  to  the  Procuring  Entity  together  with  any
documentationreasonablyrequiredtoenabletheProcuringEntitytoascertainthefinal contract value.

Within sixty (60) days from the date of receipt of the verified final account from theEngineer,theProcuringEntityshallpaytotheContractoranyamountduetotheContractor.WhilemakingsuchpaymenttheProcuringEntitymay,forreasonstobegiventotheContractorinwriting,withholdanypartorpartsoftheverifiedamount.

Currency

Payment shall be in the currency stated in the Contract Data.

DEFAULT

Default by Contractor

IftheContractorabandonstheWorks,refusesorfailstocomplywithavalidinstructionoftheEngineer/ProcuringEntityorfailstoproceedexpeditiouslyandwithoutdelay,oris,despiteawrittencomplaint,inbreachoftheContract,theProcuringEntitymaygivenoticereferringtothisSub-Clauseandstatingthedefault.

IftheContractorhasnottakenallpracticablestepstoremedythedefaultwithinfourteen (14) days after receipt of the Procuring Entity’s notice, the Procuring Entitymay by a second notice given within a further twenty one (21) days,terminate theContract.TheContractorshallthendemobilizefromtheSiteleavingbehindanyContractor’s Equipment which the Procuring Entity instructs, in the second notice,to be used for the completion of the Works at the risk and cost of the Contractor.

Default by Procuring Entity

If the Procuring Entity fails to pay in accordance with the Contract, or is, despite awrittencomplaint,inbreachoftheContract,theContractormay  givenoticereferringtothisSub-Clauseandstatingthedefault.Ifthedefaultisnotremediedwithinfourteen(14)daysaftertheProcuringEntity’sreceiptofthisnotice,theContractor may suspend the execution of all or parts of the Works.

Ifthedefaultisnotremediedwithintwentyeight(28)daysaftertheProcuringEntity’sreceiptoftheContractor’snotice,theContractormaybyasecondnoticegiven within a further twenty one (21) days, terminate the Contract. The Contractorshall then demobilize from the Site.

Insolvency

IfaPartyisdeclaredinsolventunderanyapplicablelaw,theotherPartymaybynoticeterminatetheContractimmediately.TheContractorshallthendemobilizefromtheSiteleavingbehind,inthecaseoftheContractor’sinsolvency,anyContractor’s Equipment which the Procuring Entity instructs in the notice is to be

12.4

used for the completion of the Works.

Payment upon Termination

After termination, the Contractor shall be entitled to payment of the unpaid balanceofthevalueoftheWorksexecutedandoftheMaterialsandPlantreasonablydelivered 	to 	the 	Site, 	adjusted 	by 	the 	following:

a)

b)

c)

d)

any sums to which the Contractor is entitled under Sub-Clause10.4,

any sums to which the Procuring Entity is entitled,

iftheProcuringEntityhasterminatedunderSub-Clause12.1or12.3,theProcuringEntityshallbeentitledtoasumequivalenttotwentypercent(20%)ofthevalueofpartsoftheWorksnotexecutedatthedateofthetermination, and

if  the  Contractor  has  terminated  under  Sub-Clause  12.2  or  12.3,  the
Contractor shall be entitled to the cost of his demobilization together with asum equivalent to ten percent (10%) of the value of parts of the Works notexecuted 	at 	the 	date 	of 	termination.

13.

13.1

13.2

The net balance due shall be paid or repaid within twenty eight (28) days of thenotice of termination.

RISKS ANDRESPONSIBILITIES

Contractor’s Care of the Works

Subject to Sub-Clause 9.1, the Contractor shall take full responsibility for the careof  the  Works  from  the  Commencement  Date  until  the  date  of  the  ProcuringEntity’s/Engineer’sissuanceofCertificateofCompletionunderSub-Clause8.2.Responsibility shall then pass to the Procuring Entity. If any loss or damage happenstotheWorksduringtheaboveperiod,theContractorshallrectifysuchlossordamage so that the Works conform with the Contract.

UnlessthelossordamagehappensasaresultofanyoftheProcuringEntity’sRisks, the Contractor shall indemnify the Procuring Entity, or his agents againstallclaims loss, damage and expense arising out of the Works.

Force Majeure

If Force Majeure occurs, the Contractor shall notify the Engineer/Procuring Entityimmediately. If necessary, the Contractor may suspend the execution of the Worksand,totheextentagreedwiththeProcuringEntitydemobilizetheContractor’sEquipment.

If the event continues for a period of eighty four (84) days, either Party may thengive noticeof termination which shall take effect twenty eight (28) daysafter thegiving of the notice.

Aftertermination, the Contractor shall  beentitled to payment ofthe unpaid

balance of the value of the Works executed and of the Materials and Plantreasonably delivered to the Site, adjusted by the following:

a)

b)

c)

any sums to which the Contractor is entitled under Sub-Clause10.4,

the cost of his demobilization, and

less any sums to which the Procuring Entity is entitled.

14.

14.1

14.2

15.

15.1

The net balance due shall be paid or repaid within thirty five (35) days of thenotice of termination.

INSURANCE

Arrangements

The Contractor shall, prior to commencing the Works, effect insurances of the types,intheamountsandnamingasinsuredthepersonsstipulatedintheContractDataexcept for items (a) to (e) and (i) of the Procuring Entity’s Risks under Sub- Clause6.1. The policies shall be issued by insurers and in terms approved by the Procuring

Entity. The Contractor shall provide the Engineer/Procuring Entity with evidence  that any required policy is in force and that the premiums have beenpaid.

Default

If the Contractor fails to effect or keep in force any of the insurances referred to inthepreviousSub-Clause,orfailstoprovidesatisfactoryevidence,policiesorreceipts, the Procuring Entity may, without prejudice to any other right or remedy,effectinsuranceforthecoverrelevanttosuchasadefaultandpaythepremiumsdue and recover the same plus a sum in percentage given in Contractor Data fromany other amounts due to the Contractor.

RESOLUTION OFDISPUTES

Engineer’s Decision

IfadisputeofanykindwhatsoeverarisesbetweentheProcuringEntityandtheContractor in connection with the Works, the matter in dispute shall, in the firstplace, be referred in writing to the Engineer, with a copy to the other party. SuchreferenceshallstatethatitismadepursuanttothisClause.Nolaterthanthetwentyeight(28)daysafterthedayonwhichhereceivedsuchreference,theEngineer  shall  give  notice  of  his  decision  to  the  Procuring  Entity  and  the
Contractor.UnlesstheContracthasalreadybeenrepudiatedorterminated,theContractorshall,ineverycase,continuetoproceedwiththeWorkwithallduediligence, and the Contractor and the Procuring Entity shall give effect forthwithto every such decision of the Engineer unless and until the same shall be revised,as hereinafter provided in an arbitral award.

15.2

15.3

15.4

16

16.1

Notice of Dissatisfaction

If a Party is dissatisfied with the decision of the Engineer or if no decision is givenwithin the time set out in Sub-Clause 15.1 here above, the Party may give notice ofdissatisfactionreferringtothisSub-Clausewithinfourteen(14)daysofreceiptofthe decision or the expiry of the time for the decision. If no notice of dissatisfactionisgivenwithinthespecifiedtime,thedecisionshallbefinalandbindingontheParties.Ifnoticeofdissatisfactionisgivenwithinthespecifiedtime,thedecisionshall be binding on the Parties who shall give effect to it without delay unless anduntil the decision of the Engineer is revised by an arbitrator.

Arbitration

A dispute which has been the subject of a notice of dissatisfaction shallbe finallysettledasperprovisionsofArbitrationAct1940(ActNo.Xof1940)andRulesmade thereunder and any statutory modifications thereto. Any hearing shall be heldattheplacespecifiedintheContractDataandinthelanguagereferredtoinSub-Clause 1.5.

Resolution of Dispute in Absence of the Engineer.

In case no Engineer has been appointed, the dispute, if any, between the ProcuringEntityandtheContractorinconnectionwiththeWorks,shallfirstbetriedtoberesolvedamicably.Incasethedisputecouldnotberesolvedamicably,itshallbesettled as per provision of Arbitration Act-1940.

INTEGRITY PACT

IftheContractor,oranyofhisSub-Contractors,agentsorservantsisfoundtohave

violatedorinvolvedinviolationoftheIntegrityPactsignedbytheContractorasSchedule-FtohisBid,thentheProcuringEntityshallbeentitledto:

(a) recoverfromtheContractoranamountequivalenttotentimesthesumofanycommission,gratification,bribe,finder’sfeeorkickbackgivenbytheContractoror any of his Sub-Contractors, agents or servants;

(b) terminate the Contract; and

(c) recover from the Contractor any loss or damage to the Procuring Entity as a result

of such termination or of any other corrupt business practices of the Contractor orany 	of 	his 	Sub-Contractors, 	agents 	or 	servants.

OnterminationoftheContractunderSub-Para(b)ofthisSub-Clause,theContractorshalldemobilizefromtheSiteleavingbehindContractor’sEquipmentwhichtheProcuringEntityinstructs,intheterminationnotice,tobeusedforthecompletionofthe Works at the risk and cost of the Contractor. Payment upon such termination shallbe made under Sub-Clause 12.4, in accordance with Sub-Para (c) thereof, after havingdeductedtheamountsduetotheProcuringEntityunderSub-Para(a)and(c)ofthisSub-Clause.

CONTRACT DATA

(

Note: Except where otherwise indicated, all Contract Data should be filled in by theProcuring Entity prior to issuance of the Bid Solicitation Documents)

Sub-Clauses of Conditions of Contract

1.1.3

1.1.4

1.1.5

1.1.7

1.1.9

Procuring Entity’s Drawings, if anyAs per PC-I and T.S.

The Procuring Entity means

Executive Engineer, Charsadda Irrigation Division Charsadda

The Contractor means

MS ________________________________________Govt: Contractor.

Commencement Date means the date of issue of Engineer’s Notice to Commence which

shall be issued within fourteen (14) days of the signing of the Contract Agreement.

Time for Completion As per PC-I Phasing (Subject to availability of fund)

1.1.20 Engineer (if appointed)

Executive Engineer, Charsadda Irrigation Division Charsadda.

1.3

(a)

(b)

(c)

(d)

(e)

(f)

(g)

(h)

Documents forming the Contract listed in the order of priority:

The Contract Agreement

Letter of Acceptance

The completed Form of Bid

Contract Data

Conditions of Contract

The completed Schedules to Bid including Schedule of PricesThe Drawings, if any

The Specifications

(The Procuring Entity may add, in order of priority, such other documents as form part of theContract. Delete the document, if not applicable)

2.1

3.1

Provision of Site: On the Commencement Date by the Sub-Divisional Officer(Concerned)

Authorized person :Executive Engineer, Charsadda Irrigation Division Carsadda.

3.2

4.4

5.1

7.2

Name and address of Engineer’s/Procuring Entity’s representativeExecutive Engineer, Charsadda Irrigation Division, Charsadda Performance Security:

| As per KPPRA | es (Latest) |
| --- | --- |

Requirements for Contractor’s design (if any):

Specification Clause No’s  ----NIL-----

Program:

Time for submission: Within fourteen (14) days* of the Commencement Date.

Form of program:

(Bar Chart/CPM/PERT or other)

7.4

Amount payable due to failure to complete shall be

(10%) * of sum stated in the Letter of Acceptance

% per day up to a maximum of

9.1

(Usually the liquidated damages are set between 0.05 percent and 0.10 percent perday.)

Period for remedying defects

90 days after measurement date.

10.2

11.1

(e)

*(a)

Variation procedure: As per work progress and site situation

Terms of Payments: As per work done & availability of fund

Payment of Contract Price shall be made in the following manners:

Payment of Contract Price shall be made in the following manner:

i)

10-15% of Contract Price shall be paid  as  interest  free  mobilization  advance  within

days after the receipt of acceptable Bank Guarantee for such advance payment. The

recovery / adjustment of mobilization advance or other advances, if any, is to be affected @ 10-

15% of each IPC, starting from the Ist IPC of the executed works. Full recovery of advances, if

remains un-accounted for in the IPC’s, is to be affected in the final payment certificate.

ii)

80-85% shall be paid in accordance with Clause 8.2,11.2 & 11.3 of Conditions of Contract.

And

iii)	Five percent (5%) shall be paid in accordance with Clause 11.4 of Conditions ofContract.11.1

*(b) Valuation of the Works*:

i)

Lump sum price

(details), or

ii)

Lump sum price with schedules of rates

(details), or

iii)Lump sum price with bill of quantities

(details), or

iv)Re-measurement with estimated/bid quantities in the Schedule of

Prices 	(details), or/and

v)

Cost  reimbursable

11.2

(details)

(b)

Percentage of value of Materials and Plant( for day work ifapplicable)

Materials

Plant

eighty (80%)*

ninety (90%)*

11.3

11.6

14.1

Percentage of retention: Eight (08%)

Currency of payment: Pak. Rupees

Insurances: (Not applicable)

Type of cover

The Works

Amount of cover

The sum stated in the Letter of Acceptance plus fifteen percent (15%)

Type of cover

Contractor’s Equipment:

Amount of cover

Full replacement cost

*(Procuring Entity to amend as appropriate)

14.2

Type of cover

Third Party-injury to persons and damage to property 
Rs.200000/-

(The minimum amount of third party insurance should be assessed by theProcuring Officer/Procuring Entity and entered).

Workers:   Rs.200000

Other cover*:

(In each case name of insured is Contractor and Procuring Officer/ProcuringEntity)

Amount to be recovered (Not applicable)

Premium plus 	percent ( 	%).

15.3	Arbitration

Place of Arbitration: The Grievance redressal mechanism as per KPPRA shall

be applicable, only and place shall be Peshawar, Khyber Pakhtunkhwa

*(Procuring Entity to specify as appropriate)

STANDARD FORMS

(Note: Standard Forms provided in this document for securities are to be issued by a bank. Incase the bidder chooses to issue a bond for accompanying his bid or performance of contractorreceiptofadvance,therelevantformatshallbetailoredaccordinglywithoutchangingthespirit of the Forms of securities).

FORM OF BID SECURITY   (Bank Guarantee)

Guarantee No.Executed on

(Letter by the Guarantor to the Procuring Entity)

Name of Guarantor (Scheduled Bank in Pakistan) with 
address:

Name of Principal (Bidder) with

address:

Penal Sum of Security (express in words and

figures):

Bid Reference No. 	Date of Bid 	_

KNOW ALL MEN BY THESE PRESENTS, that in pursuance of the terms of the Bid and atthe request of the said Principal, we the Guarantor above-named are held and firmly bound untothe 	,(hereinafter   calledThe  “Procuring

Entity”) in the sum stated above, for the payment of which sum well and truly to be made, webind ourselves, our heirs, executors, administrators and successors, jointly and severally, firmlyby these presents.

THE  CONDITION  OF  THIS  OBLIGATION  IS  SUCH,  that  whereas  the  Principal  has  
submitted the accompanying Bid numbered and dated as above for

(Particulars  of  Bid) to  thesaidProcuring

Entity; and

WHEREAS, the Procuring Entity has required as a condition for considering the said Bid thatthe Principal furnishes a Bid Security in the above said sum to the Procuring Entity, conditionedas 	under:

(1

)

(2

)

that the Bid Security shall remain valid for a period of twenty eight (28) days beyondthe period of validity of the bid;

that in the event of;

(a)

(b)

(c)

the Principal withdraws his Bid during the period of validity of Bid, or

the Principal does not accept the correction of his Bid Price, pursuant to Sub-Clause 16.4 (b) of Instructions to Bidders, or

failure of the successful bidder to

(i

)

(ii)

furnish the required Performance Security, in accordance with Sub-Clause IB-21.1 of Instructions to Bidders, or

sign the proposed Contract Agreement, in accordance with Sub-

Clauses IB-20.2 & 20.3 of Instructions to Bidders,

the entire sum be paid immediately to the said Procuring Entity for delayedcompletion and not as penalty for the successful bidder's failure to perform.

NOWTHEREFORE,ifthesuccessfulbiddershall,withintheperiodspecifiedtherefore,onthe prescribed form presented to him for signature enter into a formal Contract Agreement withthe said Procuring Entity in accordance with his Bid as accepted and furnish withinfourteen

(14) days of receipt of Letter of Acceptance, a Performance Security with good and sufficientsurety,asmayberequired,upontheformprescribedbythesaidProcuringEntityforthefaithfulperformanceandproperfulfilmentofthesaidContractorintheeventofnon-withdrawal of the said Bid within the time specified then this obligation shall be void and of noeffect, but otherwise to remain in full force and effect.

PROVIDEDTHATtheGuarantorshallforthwithpaytotheProcuringEntitythesaidsumstated above upon first written demand of the Procuring Entity without cavil or argument andwithout requiring the Procuring Entity to prove or to show grounds or reasons for such demand,notice of which shall be sent by the Procuring Entity by registered post duly addressed to theGuarantor at its address given above.

PROVIDED ALSO THAT the Procuring Entity shall be the sole and final judge for decidingwhether the Principal has duly performed his obligations to sign the Contract Agreementandto furnish the requisite Performance Security within the time stated above, or has defaulted infulfilling said requirements and the Guarantor shall pay without objection the sum stated aboveupon first written demand from the Procuring Entity forthwith and without any reference to thePrincipal or any other person.

INWITNESSWHEREOF,theaboveboundedGuarantorhasexecutedtheinstrumentunderits seal on the date indicated above, the name and seal of the Guarantorbeing hereto affixedandthesepresentsdulysignedbyitsundersignedrepresentativepursuanttoauthorityofitsgoverning body.

Guarantor (Bank)

Witness:

1.

Corporate Secretary (Seal)

2.

1.Signature

2.Name _

3.Title

_

_

_

_

(Name, Title & Address)

Corporate Guarantor (Seal)

FORM OF PERFORMANCE SECURITY(Bank Guarantee)

Guarantee No.Executed on

(Letter by the Guarantor to the Procuring Entity)

Name of Guarantor (Scheduled Bank in Pakistan) withaddress:

Name of Principal (Contractor)with  
address:

Penal Sum of Security (express in words andfigures)

Letter of Acceptance No. 	Dated

KNOWALLMENBYTHESEPRESENTS,thatinpursuanceofthetermsoftheBiddingDocuments and above said Letter of Acceptance (hereinafter called the Documents) and at therequest of the said Principal we, the Guarantor above named, are held and firmly bound untothe 	(hereinafter called the

Procuring Entity) in the penal sum of the amount stated above, for the payment of which sumwell and truly to be made to the said Procuring Entity, we bind ourselves, our heirs, executors,administrators and successors, jointly and severally, firmly by thesepresents.

THE CONDITION OF THIS OBLIGATION IS SUCH, that whereas the Principal has acceptedthe  Procuring  Entity's  above  said	Letter  of  Acceptance	for

(Name of Contract) for the

(Name of Project).

NOWTHEREFORE,ifthePrincipal(Contractor)shallwellandtrulyperformandfulfillalltheundertakings,covenants,termsandconditionsofthesaidDocumentsduringtheoriginalterms of the said Documents and any extensions thereof that may be granted by the ProcuringEntity, with or without notice to the Guarantor, which notice is, hereby, waived and shall alsowell and truly perform and fulfill all the undertakings, covenants terms and conditions of theContract and of any and all modifications of the said Documents that may hereafter be made,notice of which modifications to the Guarantor being hereby waived, then, this obligation to bevoid; otherwise to remain in full force and virtue till all requirements of Clause 9, RemedyingDefects, of Conditions of Contract are fulfilled.

Our total liability under this Guarantee is limited to the sum stated above and it is a conditionof any liability attaching to us under this Guarantee that the claim for payment in writing shallbereceivedbyuswithinthevalidityperiodofthisGuarantee,failingwhichweshallbedischarged of our liability, if any, under this Guarantee.

We, 	(the Guarantor), waiving allobjections and

defences under the Contract, do hereby irrevocably and independently guarantee to pay to theProcuring Entity without delay upon the Procuring Entity's first written demand without cavilor arguments and without requiring the Procuring Entity to prove or to show grounds or reasonsfor such demand any sum or sums up to the amount stated above, against the Procuring Entity'swritten declaration that the Principal has refused or failed to perform the obligations under theContract, for which payment will be effected by the Guarantor to Procuring Entity’s designatedBank & Account Number.

PROVIDED ALSO THAT the Procuring Entity shall be the sole and final judge for decidingwhetherthePrincipal(Contractor)hasdulyperformedhisobligationsundertheContractorhasdefaultedinfulfillingsaidobligationsandtheGuarantorshallpaywithoutobjectionanysum or sums up to the amount stated above upon first written demand from the Procuring Entityforthwith and without any reference to the Principal or any other person.

IN WITNESS WHEREOF, the above bounded Guarantor has executed this Instrument underits seal on the date indicated above, the name and corporate seal of the Guarantor being heretoaffixed and these presents duly signed by its undersigned representative, pursuant to authorityof its governing body.

Guarantor (Bank)

Witness:

1. _

Corporate Secretary (Seal)

2.

(Name, Title & Address)

1.Signature _

2.Name _

3.Title

Corporate Guarantor (Seal)

_

_

FORM OF CONTRACT AGREEMENT

THIS CONTRACT AGREEMENT (hereinafter called the “Agreement”) made on the

day of 	200_ 	between 	(hereinafter	called

the “Procuring  Entity”)of  theone p a r t 	and 	(hereinafter 	called 	the“Contractor”) of the other part.

WHEREAS the Procuring Entity is desirous that certain Works, viz

should be  executed  by the  Contractor  and has  accepted  a  Bid by the  Contractor
execution and completion of such Works and the remedying of any defects therein.

NOW this Agreement witnessed as follows:

forthe

1.

2.

In this Agreement words and expressions shall have the same meanings as are   respectively assigned to them in the Conditions of Contract hereinafter referred to.

The following documents after incorporating addenda, if any except those parts relatingto Instructions to Bidders, shall be deemed to form and be read and construed as part ofthis 	Agreement, 	viz:

(a)

(b)

(c)

(d)

(e)

(f)

The Letter of Acceptance;

The completed Form of Bid along with Schedules to Bid;Conditions of Contract & Contract Data;

The priced Schedule ofPrices;

The Specifications; and

The Drawings

3.

4.

In consideration of the payments to be made by the Procuring Entity to the Contractoras hereinafter mentioned, the Contractor hereby covenants with the Procuring Entity toexecuteandcompletetheWorksandremedydefectsthereininconformityandinallrespects within the provisions of the Contract.

TheProcuringEntityherebycovenantstopaytheContractor,inconsiderationoftheexecution and completion of the Works as per provisions of the Contract, the ContractPrice or such other sum as may become payable under the provisions of the Contract atthe times and in the manner prescribed by the Contract.

FORM OF BANK GUARANTEE FOR ADVANCE PAYMENT

(Not applicable)

Guarantee No.  Executed on

(Letter by the Guarantor to the Procuring Entity)

WHEREAS  the 	(hereinafter

called	the	Procuring	Entity)	has	entered	into	a	Contract	for

(Particularsof  Contract),  with(hereinafter called the Contractor).

ANDWHEREAStheProcuringEntityhasagreedtoadvancetotheContractor,atthe  Contractor’s 	request, 	an 	amount 	of 	Rs. 	Rupees

) which  amount  shall  be advanced to the Contractorasper

provisions of the Contract.

AND WHEREAS the Procuring Entity has asked the Contractor to furnish Guarantee to securethe advance payment for the performance of his obligations under the said Contract.

ANDWHEREAS 	(Scheduled  Bank)

(hereinafter called the Guarantor) at the request of the Contractor and in consideration of theProcuring Entity agreeing to make the above advance to the Contractor, has agreed to furnishthe said Guarantee.

NOW THEREFORE the Guarantor hereby guarantees that the Contractor shall use the advancefor the purpose of above mentioned Contract and if he fails, and commits default in fulfillmentof any of his obligations for which the advance payment is made, the Guarantor shall be liableto the Procuring Entity for payment not exceeding the aforementioned amount.

Notice in writing of any default, of which the Procuring Entity shall be the sole and final judge,asaforesaid,onthepartoftheContractor,shallbegivenbytheProcuringEntitytotheGuarantor,andonsuchfirstwrittendemandpaymentshallbemadebytheGuarantorofallsums then due under this Guarantee without any reference to theContractor and without anyobjection.

This Guarantee shall come into force as soon as the advance payment has been credited to the  account of the Contractor.

This Guarantee shall expire not later than

by which date we must have received any claims by registered letter, telegram, telex orE-mail.

INWITNESSWHEREOFthepartiesheretohavecausedthisContractAgreementtobeexecutedontheday,monthandyearfirstbeforewritteninaccordancewiththeirrespectivelaws.

Signature of the Contactor Signature of the Procuring Entity

(Seal) (Seal)

Signed, Sealed and Delivered in the presence of:

Witness:

(Name, Title and Address)

Witness:

(Name, Title and Address)

It is understood that you will return this Guarantee to us on expiry or after settlement of thetotal amount to be claimed hereunder.

Guarantor (Scheduled Bank)

Witness:

1.

Corporate Secretary (Seal)

2.

(Name, Title & Address)

1.Signature

2.Name

3.Title

Corporate Guarantor (Seal)

SPECIFICATIONS

[Note for Preparing the Specifications

Standard technical specification as per document at the following link are required:

https:/www.finance.gkp.pk/attacments/032b21c0a37611eca4e0b55aac984a07/download

(Technical Specification on MRS 2025 Ist Bi Annual)

Standard material specification as per document at the following link are required:https:/www.finance.gkp.pk/attacments/032b21c0a37611eca4e0b55aac984a07/download

(Material Specification on MRS 2025 Ist Bi Annual)

* (Note:

DRAWINGS

The Engineer/Procuring Entity may incorporate specific Drawings for Biddingpurposesonlyormayincludethedetaileddrawingsinaseparatevolume,ifnecessary).

B.O.Q